Generic Component Gap Analysis

Informatica Conversion Pipeline — Resolution Plan

Prepared March 2026  ·  All components assessed against arbitrary Informatica PowerCenter project compatibility

# 1. Executive Summary

The pipeline was assessed for genericity — i.e., how well it handles any Informatica PowerCenter project without code changes. Overall genericity is approximately 76%, with the Conversion agent (50%) and the Classifier (60%) representing the two critical blockers for multi-project use.

Eight specific gaps were identified across four components. Three are Priority 1 (P1) and block use with a new client project if their naming conventions or DW standards differ from the firstbank reference project. The remaining five are P2/P3 improvements.

| Component | Generic % | Status | Notes |
| --- | --- | --- | --- |
| Parser (parser_agent.py) | 95% | ✓ Generic | Works for any PowerCenter XML. Only hardcoded items: delimiter encoding map and fixed unsupported transformation type list. |
| S2T Agent (s2t_agent.py) | 98% | ✓ Generic | Pure structural graph traversal. No project assumptions. Field status labels are generic descriptors. |
| Orchestrator (orchestrator.py) | 85% | ✓ Generic | State machine and gate logic are generic. Step order is fixed — no conditional skip capability. |
| Verification (verification_agent) | 70% | ⚠ Partial | Structural checks are generic. Flag severity levels and recommendation text are hardcoded policy — not overridable per org. |
| Classifier (classifier_agent.py) | 60% | ⚠ Partial | 6 of 10 pattern rules use structural evidence (generic). 4 rules match on target name keywords — breaks when org uses non-standard naming. |
| Conversion (conversion_agent.py) | 50% | ✗ Coupled | System prompts, DW audit field names, and warehouse credential env vars are all baked into Python source code. Cannot be adjusted without a code change. |

# 2. Gap Register

All eight gaps, their severity, and recommended fixes at a glance:

| # | Gap | Component | Severity | Priority | Fix |
| --- | --- | --- | --- | --- | --- |
| G1 | Classifier naming-pattern signals hardcoded | classifier_agent.py | HIGH | P1 | Move signals to etl_patterns YAML |
| G2 | DW audit field names hardcoded | conversion_agent.py | HIGH | P1 | org_config.yaml audit_fields section |
| G3 | Conversion system prompts baked into Python | conversion_agent.py | HIGH | P1 | Externalise prompts to YAML / Jinja templates |
| G4 | Verification flag severity/recommendations hardcoded | verification_agent.py | MEDIUM | P2 | Policy YAML overridable per org |
| G5 | Warehouse templates missing Synapse/Fabric; credential env vars hardcoded | conversion_agent.py | MEDIUM | P2 | Extensible warehouse registry YAML |
| G6 | Step order in orchestrator is fixed; no conditional skip | orchestrator.py | LOW | P3 | Step-skip flags in org_config.yaml |
| G7 | Unsupported transformation type list static | parser_agent.py | LOW | P3 | Add custom_unsupported_types to config |
| G8 | No Polars / DuckDB / alternative Python frameworks | conversion_agent.py | LOW | P3 | Framework selector in stack_config.yaml |

# 3. Gap Details & Solutions

## G1 · Classifier — Naming-Pattern Signals (P1 — HIGH)

Component: classifier_agent.py  ·  Genericity: 60%

### What is hardcoded

4 of the 10 pattern-detection rules match against target or transformation names using hardcoded keyword lists:

# SCD2 detection (rule 4)

_SCD2_SIGNALS = ("SCD", "HISTORY", "HIST", "ARCHIVE", "SCD2", "DIM_HIST")

# Upsert detection (rule 5)

_UPSERT_SIGNALS = ("UPSERT", "UPDATE", "MERGE", "DIM_", "_DIM", "DIMENSION")

# Incremental append detection (rule 7)

_INC_SIGNALS = ("APPEND", "_INC", "INC_", "DELTA", "INCREMENTAL", "RECENT")

# Expression complexity (rule 8)

indicators = ["IIF(", "DECODE(", "TO_DATE(", "IN(", "INSTR(", "SUBSTR(",

"TRUNC(", "ROUND(", ":LKP.", "$$", "$$$"]

### How it breaks

- A target named CUSTOMER_DIMENSION using SCD2 logic is misclassified as truncate_and_load because it contains neither SCD nor HISTORY

- A target named TXN_MASTER using an upsert strategy is not detected as upsert

- A mapping using STAGING_NEW as the delta target is not detected as incremental_append

### Solution

Move all pattern signals into the etl_patterns YAML config so each org can declare their own naming conventions without touching code:

# etl_patterns.yaml — new top-level section

pattern_signals:

scd2:

target_name_contains: [SCD, HISTORY, HIST, ARCHIVE, SCD2, DIM_HIST]

# org can append their own: [CUSTOMER_DIMENSION, SNAP_]

upsert:

target_name_contains: [UPSERT, UPDATE, MERGE, DIM_, _DIM, DIMENSION]

incremental_append:

target_name_contains: [APPEND, _INC, INC_, DELTA, INCREMENTAL, RECENT]

expression_complexity:

indicators: [IIF(, DECODE(, TO_DATE(, IN(, INSTR(, SUBSTR(, $$]

# org can add custom function names

The classifier reads these lists at startup. Org-specific additions are merged with the defaults. Rules remain ordered; only the signal sets change.

## G2 · Conversion Agent — DW Audit Field Names (P1 — HIGH)

Component: conversion_agent.py  ·  Genericity impact: breaks all target tables for orgs with different audit standards

### What is hardcoded

# conversion_agent.py _DW_AUDIT_RULES (lines 106-119)

_DW_AUDIT_RULES = """

Standard DW audit fields applied to ALL target tables:

DW_INSERT_DT, DW_LOAD_DT, ETL_INSERT_DT → current_timestamp()

DW_UPDATE_DT, DW_LAST_UPDATE_DT → current_timestamp()

ETL_BATCH_ID, BATCH_ID → job parameter or UUID

ETL_SOURCE, SOURCE_SYSTEM → source system name

"""

### How it breaks

- Org using LOAD_TIMESTAMP, MODIFIED_DT, RUN_ID, EXTRACT_TS will not get these columns populated

- Org with no audit columns at all will have spurious columns injected into every target

- Org using schema-qualified audit fields (dbo.get_batch_id()) will get wrong expressions

### Solution

Add an audit_fields section to a new org_config.yaml, loaded alongside etl_patterns:

# org_config.yaml

audit_fields:

insert_timestamp:

column: DW_INSERT_DT # rename to e.g. LOAD_TIMESTAMP

expression: current_timestamp()

update_timestamp:

column: DW_UPDATE_DT

expression: current_timestamp()

batch_id:

column: ETL_BATCH_ID

expression: '{{job_parameter}}'

source_system:

column: ETL_SOURCE

expression: '{{source_system_name}}'

# Set to [] to disable all audit fields for this org

The conversion agent reads org_config.yaml at startup and substitutes _DW_AUDIT_RULES dynamically. An empty list disables audit field injection entirely.

## G3 · Conversion Agent — System Prompts Baked in Python (P1 — HIGH)

Component: conversion_agent.py  ·  All three stack prompts (PySpark, dbt, Python) are Python string literals

### What is hardcoded

- PYSPARK_SYSTEM: enforces DataFrame API only, bans .rdd, mandates F.broadcast() / Window.partitionBy()

- DBT_SYSTEM: assumes dbt_utils.generate_surrogate_key() macro — breaks if org uses custom macro lib

- PYTHON_SYSTEM: mandates Pandas + SQLAlchemy; no support for Polars, DuckDB, or chunked streaming

- No way to add a new stack (e.g., Glue, Fabric) without modifying Python source

### Solution

Externalise each system prompt to a Jinja2 template file. Ship defaults; orgs override by dropping a replacement file into a prompts/ directory:

prompts/

pyspark_system.j2 # default — ships with the tool

dbt_system.j2 # default

python_system.j2 # default

glue_system.j2 # org adds a new stack with no code change

# org_config.yaml — prompt overrides

conversion_prompts:

pyspark: prompts/pyspark_system.j2 # path to override

dbt:

template: prompts/dbt_system.j2

vars:

surrogate_key_macro: my_org_utils.surrogate_key

python:

template: prompts/python_system.j2

vars:

dataframe_lib: polars # swap Pandas for Polars

The conversion agent loads the appropriate template at runtime, renders it with org vars, and passes the result as the system message. No Python changes needed to support a new stack or tweak framework rules.

## G4 · Verification Agent — Flag Severity/Recommendations Hardcoded (P2 — MEDIUM)

Component: verification_agent.py  ·  FLAG_META dict baked into source

### What is hardcoded

# verification_agent.py

FLAG_META = {

"UNSUPPORTED_TRANSFORMATION": {"severity": "CRITICAL", "recommendation": "..."},

"UNRESOLVED_PARAMETER": {"severity": "HIGH", "recommendation": "..."},

"ENVIRONMENT_SPECIFIC_VALUE": {"severity": "HIGH", "recommendation": "..."},

# ... 12 more entries, all hardcoded

}

### How it breaks

- One org's CRITICAL is another org's LOW — e.g., unresolved parameters may be acceptable in a non-prod environment

- Recommendation text references a specific conversion process that may not apply to every client

- No way to suppress a flag category entirely for a specific project

### Solution

# org_config.yaml — policy overrides

verification_policy:

UNRESOLVED_PARAMETER:

severity: LOW # downgrade for non-prod projects

recommendation: 'Review with DBA team before promoting to prod'

UNSUPPORTED_TRANSFORMATION:

severity: CRITICAL # keep default

ENVIRONMENT_SPECIFIC_VALUE:

enabled: false # suppress entirely for this org

The verification agent merges FLAG_META defaults with org_config overrides at startup. Missing keys fall back to built-in defaults.

## G5 · Conversion Agent — Warehouse Templates Incomplete & Credential Vars Hardcoded (P2 — MEDIUM)

Component: conversion_agent.py  ·  _PROFILES_TEMPLATES dict

### What is hardcoded

- Missing warehouses: Azure Synapse, Microsoft Fabric, Yellowbrick, Teradata

- Credential env var names are hardcoded: DBT_HOST, DBT_USER, DBT_PASSWORD — orgs using different var naming conventions get broken profiles

- No extension point to add a new warehouse without editing Python source

### Solution

# warehouse_registry.yaml (new config file, ships with tool)

warehouses:

snowflake:

adapter: snowflake

credential_env_vars:

account: SNOWFLAKE_ACCOUNT

user: SNOWFLAKE_USER

password: SNOWFLAKE_PASSWORD

synapse: # org adds missing warehouse

adapter: synapse

credential_env_vars:

server: SYNAPSE_SERVER

database: SYNAPSE_DB

user: SYNAPSE_USER

password: SYNAPSE_PASSWORD

# org_config.yaml — remap env var names

warehouse_credential_overrides:

snowflake:

account: MY_ORG_SF_ACCOUNT # override default env var name

## G6 · Orchestrator — Fixed Step Order, No Conditional Skip (P3 — LOW)

Component: orchestrator.py  ·  Steps 0-10 always run in sequence

### What is missing

- No way to skip verification (Step 5) for low-risk, fully-automated batch jobs

- No way to skip test generation (Step 11) if the org has its own testing framework

- No way to skip documentation (Step 4) for simple truncate-and-load mappings

### Solution

# org_config.yaml — step skip flags

pipeline_options:

skip_steps:

- step: 4 # documentation — skip for truncate_and_load pattern

condition: pattern == 'truncate_and_load'

- step: 11 # test generation — always skip (org uses pytest suite)

condition: always

auto_approve_gates: # skip human gate for fully automated runs

- gate: 1

condition: complexity_tier in [LOW, MEDIUM] and confidence == HIGH

## G7 · Parser — Unsupported Transformation Type List Static (P3 — LOW)

Component: parser_agent.py  ·  Line 451

### What is hardcoded

{"Java Transformation", "External Procedure",

"Advanced External Procedure", "Stored Procedure"}

### Solution

# org_config.yaml

parser_options:

additional_unsupported_types:

- Custom Transformation # org-specific plugin type

- SAP Extractor # another org-specific type

## G8 · Conversion Agent — No Alternative Python Frameworks (P3 — LOW)

Component: conversion_agent.py  ·  Python stack only supports Pandas + SQLAlchemy

### What is missing

- Polars — faster for large files, increasingly standard

- DuckDB — in-process SQL, ideal for medium-scale analytical workloads

- Chunked streaming — currently flagged as an anti-pattern but no first-class support

### Solution

Covered by G3 (Jinja prompt templates). Once prompts are externalised, adding Polars or DuckDB support means adding a new template file only:

# org_config.yaml

conversion_prompts:

python:

template: prompts/python_polars.j2 # drop in to switch frameworks

vars:

dataframe_lib: polars

sql_lib: duckdb

# 4. Implementation Plan

Suggested delivery order based on impact and dependency:

| Sprint | Task | Gaps Addressed | Effort | Outcome |
| --- | --- | --- | --- | --- |
| S1 | Add pattern_signals section to etl_patterns YAML; update classifier to read from config | G1 | 3–4 days | Classifier works for any org naming convention without code changes |
| S1 | Create org_config.yaml schema; add audit_fields section; update conversion agent | G2 | 2–3 days | DW audit columns configurable per org; empty list disables entirely |
| S2 | Externalise PySpark / dbt / Python prompts to Jinja2 templates; add prompts/ loader | G3, G8 | 4–5 days | New stacks and framework swaps require no Python changes |
| S2 | Create warehouse_registry.yaml; move _PROFILES_TEMPLATES out of Python | G5 | 2 days | Add Synapse, Fabric, custom warehouses via config only |
| S3 | Add verification_policy section to org_config.yaml; update FLAG_META loading | G4 | 1–2 days | Flag severity and recommendations overridable per org |
| S3 | Add pipeline_options.skip_steps to orchestrator; conditional step execution | G6 | 2–3 days | Steps can be skipped per pattern or always; gates can be auto-approved conditionally |
| S3 | Add parser_options.additional_unsupported_types to org_config.yaml | G7 | 0.5 days | Org-specific custom transformation types flagged correctly |

# 5. New Files Required

Two new configuration files and one new directory cover all eight gaps:

app/

config/

org_config.yaml # G2, G4, G6, G7 — org-level overrides

warehouse_registry.yaml # G5 — extensible warehouse templates

prompts/

pyspark_system.j2 # G3 — externalised PySpark system prompt

dbt_system.j2 # G3 — externalised dbt system prompt

python_system.j2 # G3 — externalised Python system prompt

etl_patterns.yaml # G1 — add pattern_signals: section (existing file)

The existing etl_patterns.yaml only needs a new top-level section added (G1). All other changes are additive — no existing config files are modified or removed. Backwards compatibility is maintained: missing keys fall back to current hardcoded defaults.

# 6. Acceptance Criteria

The pipeline is considered generic when:

- A new client project with non-standard SCD2/Upsert/Incremental naming classifies all 54 mappings correctly using only etl_patterns.yaml changes (no Python edits)

- An org using LOAD_TIMESTAMP, MODIFIED_DT, RUN_ID as audit fields generates correct code after updating org_config.yaml only

- Adding a new target stack (e.g., Glue or Fabric) requires only a new .j2 prompt file and a warehouse_registry.yaml entry — no Python source changes

- Skipping test generation or documentation for a specific pattern is achievable via pipeline_options in org_config.yaml

- All existing 4 test projects (firstbank, meridian_am, apex_insurance, nexus_scm) continue to pass classifier smoke tests after the changes